## Slide 1: IWP Final presentation
Made by Chan Jian Liang
210721W

## Slide 2: Product Vision
A rpg game for gamers who wants to experience a story along with deep combat mechanics.
Nexus chronicles is a 3D Japanese Role-Playing Game(JRPG) where the player controls a party of 4 characters to explore the fantasy world, Celino. The player will get stronger by fighting enemies, completing quests and exploring what Celino has to offer.

## Slide 3: Unique selling point
Combat Dynamic between 4 characters and their roles
  Each characters has one role (attacker, defender or healer)
    Attacker is to deal damage
    Defender is to draw aggro
    Healer is to keep the party alive
  Each role has their own skills
  Player can switch characters and control when to use their skills

## Slide 4: Milestones
Alpha(12/12/2023) –
  Player can fight enemies, explore a map using the character party and can see basic UI
Beta(17/1/2024) –
  The player can view party information via menus and there are more visual feedback for quests and combat
Final(7/2/2024) –
  The player can complete quests by fighting different enemies and experience the dynamic between characters in combat

## Slide 5: Planned Future Content
Climbing: this will allow me to create a more diverse environment and I can create harder puzzles
  This will be done over 2 days adding in animation, the actual mechanic and bug testing
Accessories: Accessories will be acquired via chests or quests. Accessories will affect stats or give a bonus depending on certain conditions(E.g. bonus damage against flying Enemies)
  The target implementation time is 1 week
  Tasks:
    Creating script to generate accessories – 4 hour
    Displaying accessories in the menu – 4 hour
    Equipping accessories in the menu – 4 hour
    Making the accessories affect the character – 8 hour
    Give accessories via quests. – 2 hour

## Slide 6: Challenges faced
Time management was hard as I had to do other assignments and still find time for IWP
I did not have much experience with cameras is 3D environments, so it was hard for me to set it to a correct position.
Had to decide on what features were important and what were not and could be cut as I did not have the time to do them.

## Slide 7: Game Demo

## Slide 8: The End
Questions?